CHOMP Roadmap and Development Plan

Current status, revised direction, and remaining priorities

Revision date: July 23, 2026

# Current Snapshot

CHOMP has grown from a small Canvas maze prototype into a complete 50-level browser arcade game published for GitHub Pages. The present focus is testing, balancing, reliability, and targeted polish rather than adding many new gameplay systems.

| Area | Current status |
| --- | --- |
| Core game | Browser-based HTML Canvas arcade game with 50 playable levels, desktop/mobile controls, pause, restart, high-score display, high-score storage, level progression, and final victory. |
| Enemy roster | Dolphin Patrol, Electric Eel, Diver Drone, and Puffer Guard are implemented and used across the level set. |
| Collectibles and power systems | Chum, Frenzy Bait, Golden Fish, Frenzy Mode, score bonuses, and level clear bonuses are implemented. |
| Lives | The player starts with 3 lives. Extra-life rewards are implemented after every 3 completed levels with a 5-life cap and no final-level reward; browser verification remains a next priority. |
| Audio | Main music, start-screen music, Frenzy music, timer-based Frenzy slowdown, death sound, final victory music, generated arcade SFX, mute, saved mute preference, and Web Audio unlock handling are implemented. |
| Screens | Layout Option 1 start screen, animated left attract panel, decorative menu CHOMP art, final victory celebration, animated stats, bubbles, confetti, glow effects, and replay CTA are implemented. |
| Debug tools | Debug controls are hidden during normal play and enabled only with ?debug=1. Debug scores do not save over real high scores; public/debug behavior needs browser verification. |

# Completed

## Core Game

Browser-based HTML, CSS, JavaScript, and Canvas implementation.

Tile-based reef maze system with wall collision and reachable collectible validation.

50 playable levels with increasing later-level challenge and final victory after Level 50.

Keyboard, WASD, mobile swipe, tap/click start, pause, restart, and replay support.

Score, chum-left counter, lives display, level display, high-score display, and local high-score storage during normal play.

Golden Fish bonus system with temporary appearance, score reward, shimmer, collection effects, and optional completion role.

Frenzy Mode from Frenzy Bait, vulnerable enemy states, escalating enemy-chomp scores, visual feedback, and timer display.

## Enemy Roster

Dolphin Patrol: fast pursuit pressure and classic chase threat.

Electric Eel: slithering route pressure with electric visual identity.

Diver Drone: more intentional hunter behavior with scanning presentation.

Puffer Guard: route-control enemy that inflates and pressures space without serving as a permanent wall when levels are balanced correctly.

## Player Presentation

Updated CHOMP movement, direction rotation, angry eye, and Pac-Man-style chomp animation.

Shark bubble effects and collection particles.

Polished player-death animation synchronized to the full decoded death WAV duration.

Death flow freezes normal shark movement, plays the death sound once, animates shock/spin/shrink/fade, then respawns or enters game over.

Menu and victory screens use separate decorative CHOMP artwork so the approved gameplay shark remains unchanged.

## Audio

Main gameplay music loop and start-screen music behavior.

Frenzy music loop with timer-based playback-rate slowdown near the end of Frenzy Mode.

Death sound, final victory music, generated arcade SFX, music ducking, and mute support.

Saved mute preference and Web Audio browser-unlock handling for desktop and mobile browsers.

GitHub Pages production audio assets are included in the repository rather than served as unsupported LFS pointers.

Temporary audio diagnostics were removed after validation; concise production warnings remain for genuine failures.

## Start Screen

Layout Option 1 with large decorative CHOMP hero art, supporting enemy character artwork, clear objectives, controls, and strong start CTA.

Animated left-side arcade attract sequence introduces CHOMP, Dolphin Patrol, Electric Eel, Diver Drone, and Puffer Guard.

Attract sequence includes scanline wipes, tuned easing, readable character labels, and start-screen main music.

## Final Victory Screen

Celebration after clearing all 50 levels.

Animated CHOMP hero entrance, spotlight/glow treatment, confetti, bubbles, animated stat counters, new-high-score presentation, replay CTA, and victory music.

# Recently Completed

Extra-life reward implementation: one life after every third completed level, maximum 5 lives, no reward after Level 50, duplicate reward prevention, visual badge, particles, and existing generated SFX cue. Browser verification remains pending.

Debug-mode restriction: debug tools are hidden from normal players, enabled only by ?debug=1, distinguish level jumping from completing the current level, and suppress high-score saving during debug sessions. Browser verification remains pending.

Start and victory screen polish: decorative art, animated attract sequence, tuned transitions, final celebration animation, and responsive presentation updates.

# In Progress

End-to-end browser playtesting of the full 50-level run.

Balance review for early-mid difficulty pressure, especially Levels 4-10 and Levels 8-10 enemy density.

Verification of new extra-life and debug-mode behavior on local server and GitHub Pages.

Audio regression testing across desktop, mobile, Chrome, and Safari.

# Next Priorities

Browser playtesting and balancing of Levels 4-10.

Pay particular attention to enemy density and pressure in Levels 8-10.

Verify the extra-life system at Levels 3, 6, 9, and the 5-life cap.

Verify public-mode and ?debug=1 behavior.

Full audio testing on local server, GitHub Pages, Safari, Chrome, desktop, and mobile.

Check MP3 conversion only if WAV download size becomes a measurable performance problem.

Test start-screen and victory-screen responsiveness at common desktop and mobile sizes.

Confirm all 50 levels can be completed without unreachable chum or invalid spawn positions.

Continue balancing late-game difficulty before adding new levels or major mechanics.

Final cleanup of unused code, comments, temporary assets, and development-only logs.

# Future Ideas

These are optional ideas, not committed requirements.

Additional sound effects.

More menu illustration polish.

Additional enemy animation refinement.

Achievement system.

Alternate visual themes.

Expanded accessibility options.

Controller support.

Packaging CHOMP for a home arcade cabinet.

A separate Scorched Earth-style project after CHOMP reaches a stable release.

# Deferred / Not Currently Planned

New enemy types for the current stabilization phase.

Large new gameplay systems before the 50-level build is balanced and reliable.

Additional levels beyond the configured 50-level release path.

MP3 conversion unless WAV size or loading time becomes a measured production problem.

# Current Design Direction

CHOMP is now a complete 50-level browser arcade game rather than a small prototype.

Decorative menu/victory artwork is separate from gameplay sprite rendering.

Audio is a core presentation feature, not a later enhancement.

The start-screen left panel is an animated attract-mode character introduction.

The death sequence is an audio-synchronized animation rather than an immediate respawn.

Debug functionality remains in the production repository but is hidden behind a URL flag.

Extra lives come from predictable level milestones, not random drops.

The priority is testing, balancing, reliability, and targeted polish.

# Release Checklist

Run the level validator and resolve all errors or material warnings.

Run node --check script.js and git diff --check before release commits.

Perform desktop and mobile smoke tests from a local server and GitHub Pages.

Confirm mute preference, high-score storage, public mode, debug mode, death animation, start-screen music, and final victory music.

Capture screenshots or GIFs only after layout and balance are stable.